IWS Project Initiation Plan

Sample Midsized Website

| Business Unit / Program Area (Customer): |  |
| --- | --- |
| Project Sponsor: |  |
| Organization: |  |
| Project Manager: |  |
| Proposed Project Start Date: |  |
| Proposed Project End Date: |  |
| Key Contact, Phone # |  |
| Date Submitted: |  |
| Date Approved: |  |
| Version: |  |
| Last Updated: |  |

Contents

Executive Summary	1

Goals and Objectives	1

Project Scope	2

Assumptions	13

Stakeholder Roles and Responsibilities	13

Communication Plan	14

Budget	16

Management Approaches	17

Signatures	20

## Executive Summary

<How an improved site will  serve the clients’ needs better>

Implementing the new site in CommonSpot will make it much easier for department faculty and staff to maintain the content of the site and to use it to publicize news items, events, and faculty or student research and activities.

## Goals and Objectives

Overall Goal: Redesign and re-implement the  website for greater functionality, attractiveness, and ease of maintenance.

Specific Objectives and Success Criteria

|  | Objective | Description | Success Criteria |
| --- | --- | --- | --- |
| 1. | Website design must be compliant with Cornell identity standards |  | The banner of the site meets the specifications documented at www.cornell.edu/identity/ |
| 2. | Website design must be aesthetically pleasing and convey an impression of modernity, scientific excitement, and educational excellence |  | Client approval |
| 3. | Users must be able to navigate and orient easily | Site must follow UI standards, render properly on all major browsers and operating systems | 1. fewer phone contacts from people seeking information that is available on the site 2. positive reactions from people using the site 3. faculty, students, prospective students, and alumni are able to find information easily |
| 4. | Site must be easy to maintain | Site structure will allow non-technical staff to update content; dynamic elements will be managed through user-friendly forms | After training, faculty and staff will be able to enter and modify content without difficulty. New content managers will be able to come up to speed with only one or two hours’ investment in learning the system. |
|  |  | Documentation and training will be provided for content managers and authors |  |
| 5. | Site must be robust and perform well |  | Site uptime >99% Average page load time < 5 seconds average (except on dialup connection) Site renders correctly on all major browsers and in print |
| 6. | Site content must be comprehensive and accurate | Content will be entered and proofed for every page specified in the site map (by client) | All issues identified in QA are corrected and verified; Client approval or any other independent QA at client’s option |

## Project Scope

General Project Scope

In Scope

Prepare 2 variants of home-page design (to comps) for client selection

Prepare comps for full site design from the chosen home page design, through secondary, tertiary, and specialty pages (total of 2 cycles of design review and modification)

Implement site in CommonSpot with the structure of the approved site map

Incorporate approved design using css

Modest redesign of two sections

Process and incorporate images as per the approved design and content inventory list

Implement features as described in the Functional Specification document (below): navigation Kerberos-authorized faculty/staff section, data management for people, features, news, research fields, seminars dynamic data update of courses listing from Registrar’s database student survey (webform) research matrix

Image composition, processing, sizing and compression as specified by the design comps, plus up to 50 on-page images

Initial content entry by IWS-trained personnel, with progress tracking

Designer review and style correction for content after entry

Quality assurance testing to include verifying: - proper browser rendering for the following browsers: Internet Explorer 6 and 7 Firefox 1.5 and 2.0 Safari 2.0 On Windows XP, Mac OSX, and (when appropriate) Windows 2000. We are constantly re-evaluating our browser test suite, there is a possibility that our test recommendations will change between now and when the site is ready for testing. These changes will not affect your approved budget. - link integrity (all links go to actual pages, and open correctly in the original window or a new one as specified - correct operation of: site navigation data management forms and display pages dynamic update of course data online form, software restricting access to the confidential area of the site.

Implement redirect for bookmarks (legacy links) originating from old site

Client training as detailed in the Training Plan (below)

Post-launch monitoring and correction of 404 errors

Out of Scope

More than 2 initial home-page variants, unless potential designs are already available in the IWS portfolio

More than 2 cycles, or 3 weeks, of design review and refinement; extensive design changes

Post-entry review of content (to be done by clients)

Design changes to accommodate renaming of pages or sections

Changes to the list of elements to be managed or to the fields to be recorded for each managed element once those are established

Documentation other than a guide to managing the dynamic data elements of the site

Photography, research, or web search for images

CIT standard CommonSpot hosting, backup, and monitoring will be specified in a separate service agreement.

Post-launch maintenance and extensions by IWS will be specified in a separate maintenance service agreement.

Business Processes

The new website will offer opportunities for improving some of the department’s business processes. Clients will determine and document any changes that they will make to these processes.

Some business processes to be considered in this context are:

- processing of requests for information and updates

- review and update of page content and images

- identification, production, entry, and management of eventual  “managed data items” – people, features, news, research fields, seminars

Site Specification

This website project is specified by five documents that are considered to be attachments to this project plan: site map, content tracker, functional specification, design comps, and redirect list.

Site map – a hierarchical, schematic map of the proposed site

Originally developed in Visio, the site map information is appended in graphical form at the end of this document.

Content tracker – a spreadsheet listing, by page, every item of content, words, images, PDF, programmed element, or other – to be included in the site, with data columns for recording who is responsible for various aspects of processing the content, and for noting progress on these tasks.

A blank content tracker, in Excel, has been delivered to the clients for their use in managing content production and entry.

Functional Specification – defines the operation of all programmed elements of the site (such as navigation , featured elements, secure areas).

Originally developed as a separate Word document, the functional spec is included as part of this document (below).

The Design comps are a set of graphics files that will specify and display all of the visual features of the site, including page layouts, colors and fonts to be used, identity elements, banner and thematic images. These are developed in, and are the deliverable from, the design phase. They are in the form  of JPEGs.

The Redirect List will be developed during the project. It is a spreadsheet that lists every page in the existing site for which the clients wish to recognize the current url and the page to which we should redirect it in the new site. (This maintains the utility of existing bookmarks that users may have to the current site.)

System Requirements

There are no non-standard system requirements for development of this website. Hosting system requirements will be specified in the CIT-IS Website Hosting Service Agreement. The standard terms for CommonSpot websites are:

- CommonSpot (including unlimited contributors, unlimited pages, all CommonSpot features)

- Solaris

- Oracle Database

- ColdFusion Application Server

- 1GB Disk Space

- 2GB/month Data Transfer

- 1 SFTP/WebDAV Account

    - Extra SFTP/WebDAV account = $24/yr/account plus one time setup fee @$85/hr

- 2GB/month Data Transfer

- 99% Uptime

- One Business Day Response Time

- 24x7 Hardware Monitoring

- Option to increase Disk Space & Bandwidth

    - Disk Space $75/GB/Yr

    - Bandwidth $24/GB/Yr

The cost for this hosting option is currently $1,845 per year. Post-launch support time can be contracted for at the IWS standard rate.

Sample Website Functional Specifications for Content Elements Requiring Programming, Interaction, or Multimedia Purpose The purpose of this document is to describe the intended functioning of every aspect of the new website in such a way that: - IWS developers can implement that functionality correctly and efficiently - IWS QA and clients can verify the operation of the programmed elements of the website against this specification. Features covered here include: Navigation Security: - Kerberos authentication for faculty section - Passworded alumni page or section Data management for: - featured items - people - research fields - news items - seminars Dynamic data update of Courses listing from Registrar’s database student survey (webform) Research matrix (graphical; animated) Note that figures provided here are intended to illustrate the general features and operation of the elements; actual appearance – layout and styling – will be designed for the site and will vary from these examples. Navigation Navigation includes on-page links and a site map, both dynamically generated. On-page links As indicated on the design comps, navigation options will vary with the level of the page. All pages will have links to the secondary pages. These will include Home About the Department Undergraduate Programs Graduate Programs Courses People Research News Contact us All pages except the home page will include a standard breadcrumb trail. Secondary and lower pages will have automatically-generated navigation that shows, at any time, all pages directly above the current page plus any sibling and child pages. These will be displayed as dropdowns, as expanding lists, or using some equivalent UI mechanism. It should be possible to make any page below the secondary level invisible, unsearchable, and not listed in the automatically-generated nav. Site Map The site map will occupy its own page, accessed through the footer. It will be dynamically generated and will allow expansion/collapse of sections, as in this example: Security Kerberos authentication for faculty/staff section The pages in the “For Faculty and Staff” section will only be accessible to users with currently-active Kerberos authentication that verifies that they are members of the department faculty or staff. If the user tries to open any page in this section, either through the site navigation or through a direct url or bookmark, and that authentication isn’t present, the website will invoke CU-WebAuth to prompt the user for netID and Kerberos password. If access is denied, an explanation popup will be displayed. Passworded alumni page or section The page People/Alumni/ and any pages that are added under it will be accessible only to users who enter a password. The password should only need to be entered once per session, whether or not the user navigates out of the Alumni section. Authorized users will, when logged in, be able to open an admin pop-up that lets them change this password. Data Management Featured Items This site has provisions for one or two featured elements on the home page. Each item is defined by: * title category (if appropriate) * brief description or teaser text * long description OR - url OR -PDF * small image large image start display date end display date switches to force display or force hide As in the illustration ( (* asterisks indicate required fields) (note that the selector for “Display location in the example will only be included for this site if there are two featured items on the home page, in which case it will select which of the two positions this item should occupy) People A form, similar to the Featured Items management form, will be provided for entering and editing people (or bio) data. Fields to be recorded for each person are: * net ID * first name middle initial or name * last name title * category (selects from department faculty, field faculty, or staff) image (required for department faculty) short bio (required for department faculty) website URL research fields (select any number from the currently-defined list of fields; required for department faculty) Note: office and campus phone number will be pulled from the University LDAP directory. Optionally, name fields can be pulled from LDAP based on netID, this is TBD by clients. Research fields A form, similar to the Featured Items management form, will be provided for defining research fields. Each field will be specified by: * name * image * description (a few paragraphs of text) This information will feed directly into the research matrix graphic (on the Research page) and into News Items A form, similar to the Featured Items management form, will be provided for entering and editing News Item data. Fields to be recorded for each item are: * title * brief description or teaser text long description OR - url OR -PDF small image large image start display date end display date switches to force display or force hide Seminars A form, similar to the Featured Items management form, will be provided for entering and editing News Item data. Fields to be recorded for each item are: * title * category (if appropriate) * speaker first name speaker MI or middle name * speaker last name * date * time * place * abstract long description OR - url OR -PDF * switch to publish or hide Dynamic data update of Courses listing from Registrar’s database The Courses page will include a complete list of all courses offered by the MS&E department, in order of course number, pulled from the Registrar’s database. This page will be dynamically generated whenever it is viewed. Student survey The Undergraduate Programs /Survey page will contain a webform that re-implements what is currently on <url of existing survey page> When a survey is completed, an email will be automatically sent to a designated survey administrator. Research matrix On the Research page, clients would like to have an interactive matrix that displays faculty by research fields, or research fields by faculty. This piece may include images or motion. This will be developed by the designer in collaboration with the clients; the intention is to have something beautiful, impressive, but above all intuitive and easy to use.

Interface Requirements

| User Interface | Website UI to be specified by design comps and associated description of navigation Authoring interface: CommonSpot |
| --- | --- |
| Systems Interfaces | Website will need to access and copy data from the Cornell Registrar’s database for listings of courses, and from the University LDAP directory for some authorization and contact information fields |

Project Interdependencies

There are no other projects either within the client department or within CIT that are required for or that depend on this project.

Training Plan

| Name/ Group | Training Type(s)* | Level of Access | Updating Capabilities | Training Documentation |
| --- | --- | --- | --- | --- |
| Group: MSE Admin | Site Admin & Contributor | Full | All pages | CommonSpot Administrator Manual CommonSpot Contributor Manual Site manual Faculty bio guide. |
| Group: Authors Faculty & staff responsible for page content | Contributor | Contributor access to all pages and managed elements | All content and images | CommonSpot Contributor Manual Site manual Faculty bio guide. |
| Group: Faculty | No training, only documentation | Limited – only their individual bio pages (access is driven by lNetID) | Personal web pages | Faculty bio guide. |

*Types of  training:  From CommonSpot Service at Cornell: “Site Admin”, “Contributor” From PaperThin (the company that produces CommonSpot): “Developer”. From IWS: introductory sessions as requested by client.

Admin and formal Contributor training are arranged with the CommonSpot Service Owner at Cornell. Informal training sessions, usually brief, for small groups or individuals, on CommonSpot authoring and the update of dynamic or “managed” elements for the specific site can be provided by IWS at our standard per-hour rate. Two one-hour IWS training sessions are currently budgeted for this site.

Administrator training can be scheduled for any time from well before the site launches to shortly after it launches, but shouldn’t be delayed beyond that.

Contributor training should be scheduled to complete slightly before the site is ready for content entry to begin.

High Level Schedule with Key Deliverables

The schedule given here includes all items from the initial, full project description. At the client’s option, some items can be removed from the project plan or assigned a provisional status. Provisional status allows the client to determine, some time into the development of the project, whether or not the section or feature will be included. Such mid-course decisions may affect the schedule.

| Milestone | Baseline Start Date | Baseline Completion Date |
| --- | --- | --- |
| Content Development |  |  |
| Client Authors develop copy |  |  |
| All copy finalized and approved |  |  |
| Source images identified and obtained (including permissions) |  |  |
| Source images forwarded to IWS |  |  |
| Design |  |  |
| Design kickoff meeting |  |  |
| 1st Design Presentation |  |  |
| Feedback Received from clients |  |  |
| 2nd Design Presentation (may be via web posting) |  |  |
| Feedback Received from clients |  |  |
| 3rd Design Presentation (if necessary; may be via web posting) |  |  |
| Design Sign-off |  |  |
| Development |  |  |
| Develop Server Infrastructure |  |  |
| Page templates coded |  |  |
| Static Pages created |  |  |
| Dynamic elements created |  |  |
| Images identified |  |  |
| Images processed, entered |  |  |
| Client site admin training completed |  |  |
| Client users and groups established |  |  |
| Content entry training completed |  |  |
| Manual for dynamic data delivered to client |  |  |
| Content Entry completed |  |  |
| IWS team site review |  |  |
| Initial QA review completed |  |  |
| QA fixes completed and verified |  |  |
| Link redirects identified |  |  |
| Link redirects implemented |  |  |
| Final client site review |  |  |
| Launch |  |  |
| Closing |  |  |
| Post-launch monitoring complete |  |  |
| Transition to Steady State-Project Close Out Report |  |  |

## Assumptions

In order to make a timely launch date:

- project must be approved and initiated by <date>. IWS may be able to begin the project sooner than the proposed start date, but only if all approvals are in order.

- both IWS and client staff must be readily available for meetings and conferences

- project scope may not be extended (although it may be reduced)

- both IWS and client staff must be vigilant about responding quickly to issues and maintaining awareness of the project’s tight timeline

- it must be possible to react to unforeseen difficulties by trimming scope or redefining functionality; however, any such changes must be thoughtful and mutually-acceptable.

The schedule and cost estimates given here include all items from the initial, full project description. At the client’s option, some items can be removed from the project plan or assigned a provisional status. Provisional status allows the client to determine, some time into the development of the project, whether or not the section or feature will be included. Such mid-course decisions may affect the schedule.

## Stakeholder Roles and Responsibilities

Stakeholders are all those groups, units, individuals or organizations, internal or external to our organization, which are impacted by, or can impact, the outcomes of this project.

| Project Role | Who | Project Responsibilities |
| --- | --- | --- |
| Client project manager |  | coordinate all client-side project activities report and prioritize issues and problems for the IWS team throughout the development phase, obtain information and decisions as needed to resolve issues and keep the project moving and on schedule review weekly project status and expenditure reports |
| Client site admin |  | Complete CommonSpot site Administrator training Prepare to take over site admin after launch |
| Client content authors | various | write, edit, review or change website copy and images, and as necessary send materials to IWS, in accordance with the project schedule |
| Client faculty | various | Either enter their own biographical data into the new website database, or provide same in electronic format, proofed and approved, to the client project manager for entry by others. In the latter case, review the content after entry and report any corrections that need to be made. |

## Communication Plan

The following methods will be used to keep stakeholders and outside parties informed and involved in the project.

Website Project Documents

Just like the website consulting project, the website development project is initiated by the signing of a Service Agreement (SA), which is a standard-form contract used by CIT for all projects.

In the course of the website development project, the project team will use two primary documents to record and communicate about the project’s progress: status reports, and an issue log. The status reports are in the same format as those of the consulting phase, including a summary of cost-tracking to date. The issue log is used to document issues, action items related to them, and their resolution, all through both development and QA. It is accessed through the online tracking system Bugzilla.

If at any time it becomes necessary to make significant changes to the scope, schedule, or deliverables of the project, these will be recorded in change memoranda that may become addenda to the Service Agreement.

The Training Plan section of this document is used to coordinate with both the CommonSpot Service Owner and any other individuals who will be preparing documentation on the site or providing specialized client training (such as on working with managed content).

Finally, when the project has been completed, a Closeout Report is prepared that summarizes estimated and actual costs and schedule, and documents any remaining open issues (for example, if a change is requested after a site has gone into QA, clients often prefer to launch the site as is and return later to implement the change.)

Other Project Communications

| What | Who/Target | Purpose | When/Frequency | Type/Method(s) |
| --- | --- | --- | --- | --- |
| Design Kickoff meeting | Client Project manager and key stakeholders | IWS designers describe our process, standards; get information from clients on design desiderata | Once, at the start of the design phase | Notes are circulated via email |
| Design Reviews | Client Project manager and key stakeholders | Review design changes and refinements | As revisions or extensions to the design comps are ready | May be meetings or by review of designs on the web. |
| Manager email exchange | IWS and client project managers | Main channel of communication about project issues, progress, questions, document exchange | Typically several messages a day during development phase | email |
| Status reports | Client Project manager | Apprises clients of project status, issues, progress, and costs | Weekly throughout development | Emailed Word document |
| Major issues log | Client Project manager | documents issues, action items related to them, and their resolution | As needed | Word document |
| Bug/minor issues log | Client Project manager | documents issues, action items related to them, and their resolution | As needed | Website utility |
| Final review of site before launch | Client Project manager and key stakeholders | Client inspection of site to insure that when it is launched it meets specifications | Once, after IWS QA and before launch | At client’s option, meeting with project team or asynchronously by individual inspection of websites with any issues recorded in the log |
| Project Close out Report | Client Project manager and key stakeholders | Summarizes project results, costs, timeline, records any open issues | Once, at end of project | Document which is signed by all parties |
| Training Plan | Client Project manager, key stakeholders, training personnel | Identify levels and types of training required for all client users | once | document |

## Budget

Project Cost & Time Estimates

All project costs and dates are estimates. Projects are charged only for actual time spent.

| Design Phase estimated costs |  |  |
| --- | --- | --- |
|  | Kickoff meeting; requirements and preferences |  |  |
|  | develop design alternatives (2) - home and secondary pages |  |  |
|  | Present design alternatives |  |  |
|  | Basic design chosen, alterations identified |  |  |
|  | Incorporate alternatives, develop further page designs |  |  |
|  | Post design updates for review and feedback |  |  |
|  | Receive client feedback |  |  |
|  | Incorporate final alterations and post |  |  |
|  | Sign-off on design |  |  |
|  | Design phase project management |  |  |
|  | Design phase total |  |  |

Design Phase Cost-Reduction Option:

If clients can choose a design and complete all alterations on it in 2 reviews instead of 3, cost of design phase can be reduced.

| Build phase estimated costs |  |  |
| --- | --- | --- |
|  | Designer time |  |  |
|  | Programmer time |  |  |
|  | Content entry by IWS |  |  |
|  | Project management |  |  |
|  | Documentation |  |  |
|  | Training sessions |  |  |
|  | Quality Assurance testing |  |  |
|  | QA fixes and launch preparation |  |  |
|  | Post-launch monitoring and support |  |  |
|  | Factor of safety @10% |  |  |
|  | Build phase total hours |  |  |

Project Resourcing

| Project Role | # Req’d | Who (if known) or TBD | % Time | Dates Needed (Date Range) | Name of Manager |
| --- | --- | --- | --- | --- | --- |
| Project Manager | 1 |  |  |  |  |
| Programmer | 1 |  |  |  |  |
| Designer | 1 |  |  |  |  |
| Content Entry, if by IWS | 2 |  |  |  |  |
| QA Testing | 1 |  |  |  |  |
| Systems support | 1 |  |  |  |  |

Resourcing Comments, Constraints, and/or Issues:

## Management Approaches

The Cornell Project Management Methodology (CPMM) will be applied as the project management approach to implementing this project, specifically, planning, tracking, reporting, and closing out the project. The following sections define the standard approaches.

Issues Management

The following issues management procedures will be used:

Major issues (any that will significantly affect the scope, schedule, or budget for the project) will be registered in the project Major Issues log.

The Project manager and Client Project Manager will determine how to address the issue and identify how it will affect the scope, schedule and budget for the project.

On the Project Status Report, the project manager will report the issues currently being worked on, their status, and the projected date of resolution.  Any critical unresolved issues that are impacting the scope, time, cost, or quality of the project will be highlighted in the status report.

When an issue is resolved, merged with another issue, or withdrawn, the issue log will be updated.

When an issue is closed the resolution is logged and it is moved to a closed status.

Minor issues will be logged and managed using the Bugzilla issue tracking program, which all IWS participants and the Client PM will have access to.

Change Management

If the clients request a change that, in the opinion of the IWS project manager, significantly affects the project’s scope, cost, resourcing, schedule, or the quality of the product, s/he will alert the client project manager to the implications of the requested change, and they will develop and document a mutually-agreeable plan for resolving the change request. This may result in their writing an addendum to the project service agreement which will need to be signed by the relevant parties at CIT and the client department.

In the event that no mutually-agreeable plan for resolving the change request can be arrived at, the original project scope will remain unchanged. In this case, the change request will be documented as an open issue in the closeout report.

Transition Management Plan

The IWS Project Manager will work with the CommonSpot Service owner to arrange for taking the site live, using the standard IWS Transition checklist. The url of the old site will be transferred to the new site.

A redirect utility will be built into the new site to capture attempts to access old-site urls (as from existing bookmarks) and redirect them within the new site. Unless all such accesses are directed to the new home page, the clients will fill in a Legacy Links Redirection List, identifying where each old-site link is to be directed.

## Risk Plan

The following table includes risks that IWS staff are aware of as generally applicable to website development tprojects. The list may be amended with input from the clients.

| Risk Factor | Impact on Project | Risk Plan (Strategy) | Resp. |
| --- | --- | --- | --- |
| IWS resourcing conflicts or shortages | The project cost and schedule (primarily schedule) could overrun | Assign full technical resources when possible Obtain commitment of resources to meet the project schedule Create an alternate resource plan for critical tasks | Project Manager |
| Clients are unable to prepare, approve, or enter content by the required deadline | Project could run over schedule; is unlikely to run over cost | Reassign content responsibilities within client department Juggle IWS scheduling to accommodate delay; for content editing or entry, use IWS trained and supervised personnel | Client project manager IWS PM |
| Clients do not have as many images as are needed for the site | Site is less attractive | Provide places in which images can be added easily later; search for and buy images from vendors commission local photographers to take more images; canvass faculty for images from their research papers | IWS staff Client PM |
| Server/hosting/ infrastructure problems | Site can’t go live on time (note, this is unlikely, and if it occurs it will get a LOT of attention and resources from CIT upper management) | Work with CIT and campus CSpot hosts to develop alternatives | IWS PM |

## Signatures

The signatures below indicate that the parties have read and agree to the terms and conditions under which this offering is made.

Project Sponsors

| Name | Signature | Date | Department | Title |
| --- | --- | --- | --- | --- |

Project Directors and/or Key Stakeholders

| Name | Signature | Date | Department | Title |
| --- | --- | --- | --- | --- |

Project Approvers

The signatures below indicate agreement to Secure Required Resources and they have the authority to commit resources for this project.

| Name | Signature | Date | Department | Title |
| --- | --- | --- | --- | --- |

Appendix: Map of Proposed Site

(for this example, only a home-page map is shown. Site maps usually comprise at least 4 pages such as this, sometimes as many as 20.)